# SIZE ESTIMATION

EXTERNAL INPUTS

Less than 3 = Simple

Less than 4 = Medium

Greater than equal to 4 = Complex

For external output

1 detail-Simple

2 detail-Medium

More than 2 details -Complex

Logical fields and external enquiry are taken as simple

External Input

1. Login credential=>Name, Password (simple)

2. Sign up credential=> Id, Name, Phone number, Password (complex)

3. General Details=> theatre, date and time of show, auditorium no., seat and class. (complex)

External Output

- Search Result=>Movie, theatre, date and time (complex)

- Before Booking=> Availability of seats (simple)

- Booking Result=> Booking confirmation(simple)

Logical internal files(simple)

1. User Login

2. User Signup

3. Admin Login

4. Search a Movie

5. Select the theatre

6. Booking confirmation

7. Payment

8. Final Booking Receipt

External interface files

- Paytm Gateway

- Debit/credit card Authentication

External enquiries

1. Theatre details (result)

2. Auditorium details (result)

Simple             Medium         Complex

External I/P                           1                      0                    2

External O/P                          2                     0                     1

Logical Interface                   8                     0                     0

External Interface                2                      0                     0

External Enquiry                   2                     0                     0

UFP=1x3+2x6+2x4+1x7+8x7+2x5+2x3

=102

Assuming complexity adjustment factor as average

CAF=0.65+0.01(3x14)

=1.07

FP= UFP X CAF

=102 X 1.07

= 109.14

=109(approx)

Cost Estimation

Screens-6

Reports-3 (2 simple, 1 average)

3GL-0

Object Point=6X2+2X5+1X5

=12+10+5

=27

NOP (New Object Point) =ObjectPointX(1-reuse)

=27X(1-0)

=27

Efforts = NOP/PROD

=27/13

=2.076

NOP= New Object Point

PROD= Productivity

We have assume nominal developer experience